PROJECT JASPER

Post-Wildfire Environmental Digital Twin & AI Monitoring System

Team Coordination Guide

How we work together, stay out of each other's way, and ship by August 3

| Document ID | JASPER-COORD-001 |
| --- | --- |
| Prepared By | Edwin Olaez — PM & Lead QA/Security Engineer |
| Project Start | June 10, 2026 |
| Deadline | August 3, 2026 |
| Team | Edwin, Feven, Richard, Reyta, Rahil |

Prepared June 10, 2026

# 1. The Team & Who Owns What

Everyone builds in their own lane. The branches below are the walls of each lane. Nobody touches someone else's lane without asking Edwin first. Think of it like a QSR kitchen — each person has their station, and you don't go behind someone else's grill without permission.

| Person | Role | What They Own |
| --- | --- | --- |
| Edwin Olaez | PM + Lead QA/Security | Runs standups. Reviews & approves all Pull Requests. Writes integration tests. Manages Semgrep security scans. Only person who merges to main. |
| Feven | Data Pipeline & API Engineer | FastAPI ingest microservices. Kong API Gateway config (routing, auth, rate limits). GeoTIFF, DEM, telemetry ingest. Unit tests for all ingest endpoints. Branch: feature/feven-ingest |
| Richard | AI/ML & Simulation Specialist | Change-detection ML model. Rainfall, erosion, contaminant simulations. Model accuracy validation (F1 score). ML accuracy tests. Branch: feature/richard-ml |
| Reyta | Frontend GIS Developer | Next.js 14 frontend and GIS dashboard. React-Leaflet map, temporal slider, risk overlays. Jest unit tests for all UI components. Lighthouse performance audits. Branch: feature/reyta-frontend |
| Rahil | Full-Stack Data & Analytics Engineer | Supabase + PostGIS database setup. RBAC design and enforcement. DB migrations, query helpers, RBAC tests. Prometheus server monitoring. Branch: feature/rahil-db |

# 2. Day 1 Environment Setup (June 10 — Today)

DO ALL OF THIS TODAY. Do not start writing feature code until the environment is set up and verified.

## Step 1 — Edwin Creates the GitHub Repo (30 min)

- Create the GitHub repository. Name it project-jasper. Set it to Private. Add all 5 team members as collaborators (Owner role).

- Create the base folder structure on the main branch:

/jasper-frontend       (Reyta — Next.js app)

/jasper-backend        (Feven — FastAPI services)

/jasper-ml             (Richard — ML models)

/jasper-db             (Rahil — DB migrations)

/tests                 (Edwin — integration tests)

/docs                  (Plans, README, AGENTS.md)

/.github/workflows/    (CI/CD pipeline files)

/.gitignore

/README.md

- Set up branch protection on main and develop. Go to GitHub Settings > Branches > Add rule. Require a Pull Request with 1 reviewer (Edwin). Block direct pushes to both branches.

- Create a .gitignore file. Make sure .env, .env.local, and node_modules are listed. No secrets ever get committed.

- Create a .env.example file with placeholder keys (no real values). This is the template everyone copies.

- Create .github/workflows/ci.yml — even a placeholder. The pipeline will grow each sprint.

## Step 2 — Each Team Member Clones and Creates Their Branch (1 hour)

Everyone runs these commands on their own laptop:

git clone https://github.com/your-org/project-jasper.git

cd project-jasper

git checkout develop

git pull origin develop

git checkout -b feature/[yourname]-[area]

Example: Feven runs:  git checkout -b feature/feven-ingest

Then copy .env.example to .env.local on your own machine and fill in your local values. Never commit this file.

## Step 3 — Each Person Sets Up Their Tool

| Who | What to do |
| --- | --- |
| Feven | Install Python 3.11+, FastAPI, uvicorn. Create jasper-backend/ with a simple Hello World route. Confirm it runs on localhost:8000. |
| Richard | Install Python 3.11+, scikit-learn, NumPy, SciPy. Create jasper-ml/ with a placeholder model script. Confirm it runs. |
| Reyta | Install Node 18+. Create Next.js 14 app in jasper-frontend/. Confirm it runs on localhost:3000. |
| Rahil | Create the Supabase project (free tier). Enable PostGIS extension. Create first migration file in jasper-db/. Share connection string with Edwin privately (not in the repo). |
| Edwin | Verify all 5 branches exist in GitHub. Confirm CI pipeline runs. Confirm no .env files are committed. Send team message: Environment setup complete. Sprint 1 starts tomorrow. |

# 3. Branch Rules — Who Owns What

Think of branches like kitchen stations. Each person owns their station. You don't go behind someone else's grill without asking.

| Branch | Purpose |
| --- | --- |
| main | Production code only. Edwin is the ONLY one who merges here. This is the final dish going to the customer (Faculty + CERCUTS on Aug 3). |
| develop | Shared integration branch. Think of it as the pass — where all stations send their finished work for final check before going out. All feature branches merge here first, via Pull Request, reviewed by Edwin. |
| feature/feven-ingest | Feven's lane. FastAPI ingest, Kong config. Only Feven pushes here. |
| feature/richard-ml | Richard's lane. ML model, simulations, model outputs. Only Richard pushes here. |
| feature/reyta-frontend | Reyta's lane. Next.js app, GIS map, dashboard UI. Only Reyta pushes here. |
| feature/rahil-db | Rahil's lane. Supabase, PostGIS, RBAC, migrations. Only Rahil pushes here. |
| feature/edwin-qa | Edwin's lane. Integration tests, security configs, CI pipeline fixes. |

## How Code Moves — The Flow

- You write code in your feature branch.

- You push to GitHub:  git push origin feature/your-branch

- You open a Pull Request (PR) from your branch to develop.

- The CI pipeline runs automatically. If it fails, fix it before asking Edwin to review.

- Edwin reviews and approves the PR.

- Edwin merges it into develop.

- At sprint milestones, Edwin merges develop to main (production).

# 4. Daily Routine — Follow This Every Time You Code

This is the most important section. Skipping any of these steps is the #1 cause of merge conflicts and lost work.

## For All Team Members — Every Coding Session

### Step 1: Pull the latest changes FIRST — always

Before you write a single line of code, run these commands. This is like checking the daily prep sheet before you start your shift.

git checkout develop

git pull origin develop

git checkout feature/your-branch

git merge develop

### Step 2: Work in small chunks — commit often

Don't save everything for one big commit at the end of the day. Think of it like taking temperatures throughout service, not just at the end.

git add .

git commit -m "feat: add GeoTIFF ingest endpoint"

Use this format for commit messages:

- feat: description of what you added

- fix: description of what you fixed

- test: added or updated a test

- docs: updated documentation

- chore: setup, config, or tooling change

### Step 3: Push your branch to GitHub

Do this at least once a day, even if you're not done. This backs up your work and makes it visible to Edwin.

git push origin feature/your-branch

### Step 4: When your task is done — open a Pull Request

Go to GitHub > New Pull Request > your branch > develop. Write a short description: what you built, what it does, how to test it. Tag Edwin as reviewer. Wait for CI to pass before pinging Edwin.

### Step 5: If you're stuck for more than 30 minutes — say something

Don't go silent for hours. In a QSR kitchen, if the fryer is down, you tell the manager immediately — you don't quietly wait and fall behind on orders. Message Edwin: what you were trying to do, what happened, what you already tried.

## Edwin's Daily PM Routine

| When | What Edwin Does |
| --- | --- |
| Morning (15 min) | Check GitHub for overnight pushes. Look at open PRs. Check if CI pipeline is green. Send a quick message to the team if anything is blocked. |
| During the day | Review and merge PRs. Run integration tests after each merge to develop. Update the shared task board. If two members need to coordinate (e.g. Feven's API + Reyta's frontend call), set up that conversation and document the agreed API contract in /docs/api-contracts.md. |
| Weekly Standup (30 min, every Monday) | Each person answers 3 questions: (1) What did I finish? (2) What am I working on now? (3) Is anything blocking me? Edwin takes notes and updates the milestone tracker. |

# 5. Sprint Timeline — 4 Sprints to August 3

Each sprint is roughly 2 weeks. Think of each sprint as a prep period for a new menu launch — by the end of each one, something concrete must be working and demoed.

| Sprint | Dates | What Must Be Done |
| --- | --- | --- |
| Sprint 1 — Foundation | Jun 10–20 | Environment setup (today). Project scaffolding. CI pipeline running. Supabase project created. Hello World routes live for each module. Milestone M1. |
| Sprint 2 — Pipeline Live | Jun 21–Jul 4 | Feven's ingest endpoints working. Rahil's DB tables and RBAC in place. Richard's first ML model training run. Reyta's map rendering with base tiles. Integration tests connecting ingest > DB > API. Milestone M2. |
| Sprint 3 — AI Live | Jul 5–18 | Richard's change-detection model producing outputs. Erosion and contaminant simulations running. Reyta connects ML outputs to GIS overlays. Feven's Kong rate-limiting live. Zero HIGH security findings. Milestone M3. |
| Sprint 4 — Polish & Go-Live | Jul 19–Aug 1 | Full regression test suite passing. Lighthouse score 85 or higher. Staging demo verified by full team. Edwin does final security sign-off. Production deploy. Milestones M4 + M5. |
| DEMO DAY | Aug 3 | SAIT Faculty + CERCUTS demo. Live system running at production URL. Edwin walks through go-live checklist. All documentation submitted. |

# 6. Team Rules — Non-Negotiables

These are the team agreements. Edwin enforces them not as a boss, but as the person responsible for making sure nobody's work breaks anyone else's.

| Rule | Why It Matters |
| --- | --- |
| Never push directly to main or develop. | Always use your feature branch and open a PR. No exceptions. |
| Never commit .env files or API keys. | If you accidentally do, tell Edwin immediately. We can rotate credentials. A leaked key can compromise the whole project. |
| Pull from develop every single time you sit down to code. | This is non-negotiable. It keeps merge conflicts small and manageable. Skipping this is the #1 cause of entangled code. |
| CI must be green before you ask Edwin to review your PR. | A red CI is like sending a dish to the pass that isn't cooked yet. Fix it first. |
| Every API endpoint needs a contract document. | If Reyta needs to call Feven's endpoint, both must agree on what it sends and returns before building. Edwin documents these in /docs/api-contracts.md. |
| If stuck for 30+ minutes, say something. | Post in the team chat. Don't go silent. Being stuck and saying nothing is the biggest risk to the August 3 deadline. |
| Write your unit test at the same time as your feature. | Don't save testing for later. Later never comes, especially with an August 3 deadline. |
| Edwin's integration tests are everyone's problem. | If an integration test fails after your PR merges, you fix it — or you and Edwin fix it together. |

Prepared by Edwin Olaez  |  PM & Lead QA/Security Engineer  |  Project Jasper  |  June 10, 2026